WBS Case Assignment
Submitted By: Maheen Fatima

Roll No : BITF22M031

Work Breakdown Structure (WBS)

Project: Weather Application (Java Swing & Android)

Objective: Develop a weather application that fetches real-time weather data using an API. The project includes two phases: a Java Swing desktop application and an Android mobile application. Features include city-based search, temperature and condition display, background images/icons for weather conditions, and a user-friendly interface. The application ensures accurate data parsing, responsive design, and modern appearance.

Work Breakdown Structure (WBS):

W401.1 Desktop Application Deliverables (Java Swing)

- W401.1.1 User Interface (Frames, Panels, Layouts)

- W401.1.2 Weather Data Fetch (API Integration with HttpURLConnection)

- W401.1.3 String Parsing with StringTokenizer

- W401.1.4 Weather Condition Icons (Clear, Cloudy, Rain, Snow)

- W401.1.5 Background Image & Styling

W401.2 Mobile Application Deliverables (Android)

- W401.2.1 User Interface (XML Layouts & Styles)

- W401.2.2 API Integration for Real-Time Weather

- W401.2.3 City Search Feature

- W401.2.4 Centered & Styled Temperature Display

- W401.2.5 Weather Icons & Dynamic Backgrounds

W401.3 Backend & Data Handling Deliverables

- W401.3.1 API Request Handling

- W401.3.2 JSON-Free Parsing Logic (StringTokenizer)

- W401.3.3 Error Handling & Validation

W401.4 Security & Performance Deliverables

- W401.4.1 Secure API Calls

- W401.4.2 Efficient Data Caching (if applicable)

- W401.4.3 Performance Optimization

W401.5 Testing Deliverables

- W401.5.1 Unit Testing of Parsing Logic

- W401.5.2 Integration Testing with API

- W401.5.3 UI Testing (Java Swing & Android)

- W401.5.4 User Feedback Testing

W401.6 Deployment Deliverables

- W401.6.1 Desktop Application (Java Swing) Packaging

- W401.6.2 Android Application Deployment (APK)

- W401.6.3 Post-Deployment Monitoring

W401.7 Project Management Deliverables

- W401.7.1 Project Plan & Schedule

- W401.7.2 Budget & Resource Estimates

- W401.7.3 Documentation & User Guide

- W401.7.4 Lessons Learned Report

Analysis:

The Weather App project was divided into clear phases (desktop, mobile, backend, security, testing, deployment, and management) following the 8/80 rule. Each work package is small enough to manage yet large enough to be meaningful. The WBS ensures clarity of deliverables, better resource allocation, and effective monitoring. It also provides a base for a WBS Dictionary to define tasks, costs, and responsibilities in detail.